Initial Project Planning Template

| Date | 06 July 2026 |
| --- | --- |
| Team id |  |
| Project Title | Flood prediction system |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| sprint | Functional requirements | User story number | User story | Story points | priority | Team members | Sprint start date | Sprint end date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint -1 | Data collection | USN-1 | As a developer, I will collect historical flood and rainfall datasets. | 3 | High | Self | 15Mar2026 | 17Mar2026 |
| Sprint1 | Data preprocessing | USN-2 | As a developer, I will clean, preprocess, and prepare the dataset for training. | 3 | High | Self | 18Mar2026 | 20Mar2026 |
| Sprint2 | Model development | USN-3 | As a developer, I will train and evaluate the flood prediction machine learning model. | 5 | High | Self | 21Mar2026 | 25Mar2026 |
| Sprint2 | Flask application | USN-4 | As a developer, I will build a Flask web application for flood prediction. | 3 | Medium | Self | 26Mar2026 | 28Mar2026 |
| Sprint3 | Testing and deployment | USN-5 | As a developer, I will test, debug, and deploy the application on Render/GitHub. | 2 | High | Self | 29Mar2026 | 31Mar2026 |